DOT OSAV Task order 693JK419F980013

Task 3: Transportation Data Discovery, Evaluation, Compilation, and Publication

Revision History

| Author | Date of Release | Version | Approved by | Changes |
| --- | --- | --- | --- | --- |
| Zhi Liu | 11/26/2019 | 1.0 |  | Original |
| Zhi Liu | 12/30/2019 | 1.1 |  | Edited |

Table of Contents

PROJECT TITLE	5

INTRODUCTION	5

Detailed Tasks:	5

Functional Requirements:	5

Final Delivery	6

Plan and milestone	7

SYSTEM ARCHITECTURE	8

System Architecture Design	8

Hardware and Software	10

Hardware	10

Software	10

METHODOLOGIES	10

Data Discovery	10

Identify the required data from internet	10

NTD agency information collection	11

GTFS data download URLs identification	11

Evaluation	19

Data Evaluation	19

System Evaluation	20

Compilation	23

Publication	24

CONSIDERATIONS	24

PROJECT TITLE

Project Code:  DOT OSAV Task order 693JK419F980013

Task 3 Name:  Transportation Data Discovery, Evaluation, Compilation, and Publication

INTRODUCTION

Detailed Tasks:

- Identify and collect data from the Internet

- The data collected will include, but not be not limited to:

- transportation safety across all modes and intermodally;

- the state of good repair of United States transportation infrastructure;

- the extent, connectivity, and condition of the transportation system

- economic efficiency across the entire transportation sector;

- the effects of the transportation system on global and domestic economic competitiveness;

- demographic, economic, and other variables influencing travel behavior, including choice of transportation mode and goods movement;

- transportation-related variables that influence the domestic economy and global competitiveness;

- economic costs and impacts for passenger travel and freight movement;

- intermodal and multimodal passenger movement;

- intermodal and multimodal freight movement; and

- consequences of transportation for the human and natural environment;

- Identify, store, and track the transportation data authorities responsible for publishing the data

- Identify, store, and track the Uniform Resource Locators (URLs) at which valid transportation source data exist

- Evaluate the data collected

- Compile the data collected

- Publish the data collected

Provide metrics on the success or failure of data identification, collection, evaluation, compilation, and publication

Functional Requirements:

  - Data Collection

    - Data Tables

      - Providers List; a list of known providers which includes their websites.

      - Collection History; a list which tracks when a provider's website was last visited and whether or not the visit was productive. (Productive meaning GTFS data was collected.)

    - Functions

      - Every day, query the Visitation History table for websites which have not been visited in the last 90 days.

      - Build a visitation schedule designed to minimize burden on provider resources.

      - Iterate the list of sites not visited in the last 90 days, at providers conveniences, and store copies of the websites.

      - Leave record of visitation on provider's server.

      - Search website copies for GTFS URLs.

      - Harvest raw GTFS Data

        - Track successful and failed downloads in the Collection History Table

        - Harvested raw GTFS feeds shall be stored for QC checks

      - Email GTFS Harvest report to provider

      - Email GTFS Harvest Report to Dataset Manager

    - Business Rules

      - Be transparent when searching and harvesting from provider resources when practicable. Report to to providers when their site as been searched when possible.

      - Collect as much metadata as possible (Work it Metadata Team to determine what’s needed)

      - Reduce burden on provider resources as much as possible. (E.g. visit site during off-peak hours)

  - Data Compilation

    - QC Checks

      - Strip raw GTFS files of tables and fields not included in the specification

        - Machine Read the spec

        - Create a file which can be used to test raw GTFS files against the specification.

        - Strip raw GTFS file of tables and fields not defined in the specification.

      - Assign Agency IDs to the tables and records.

    - Spatial Data Builds

    - Tabular Data Builds

  - Data Analysis

  - Data Publication

  - Data Archival

Final Delivery

Task 3 Deliverables for Transportation Data Discovery, Evaluation, Compilation, and Publication Support

The Computer Programmer shall collaborate with staff to author, review, edit, and, when appropriate, publish the following products.

- Project Plans

- Work Breakdown Structures

- Requirements Documentation

- Process Models

- System Diagrams

- Computer Code

- Databases

- Graphic User Interfaces

- Applications

Plan and milestone

The working plan for Task 3 have been worked out and documented using Smartsheet (progress tracking) and Tableau (see the screenshots), and they can be accessed via the below links:

Smartsheet:  https://app.smartsheet.com/sheets/qjhqPpg3G3HWRcw7WwV3cm9cmjmG8jjPw3MQccC1?view=gantt

Tableau:  https://public.tableau.com/profile/zhi.liu#!/vizhome/T1orT3Milestones/DOTOSAVGTFSTaskOrder

Figure 1 Plan and breakdown sub-tasks tracking for Task 3 in Smartsheet

Figure 2 Breakdown sub-tasks and milestone for Task 3 in Tableau

SYSTEM ARCHITECTURE

System Architecture Design

After extensive research, the draft version system architecture design has been completed to reach the goals (modifications will be made on a regular basis if needed).

Figure 3 User case analysis

Figure 4 Draft version of system architecture

Hardware and Software

Hardware

- DELL Laptop or Desktop (at least 16 GB RAM, Disk Size: 1 TB)

Software

- Python (free)

- Django (free)

- SQLite (free) or MS SQL (for dev)

- MongoDB (free)

- PyCharm (community: free; need to install professional)

- Jupyter Notebook (free)

- Eclipse (Java, Tomcat)

- Tableau

- ESRI Suit (ArcGIS Pro etc.)

METHODOLOGIES

Data Discovery

Identify the required data from internet

After extensive research, we found that the Python and third party packages (web scraping, search engines, machine learning etc.) have been selected as tools for the data sources identification and collection.

PyCharm and Jupyter Notebook have been selected as IDEs, Django was selected as a framework for web-based interface.

Identified major data sources:

https://www.transit.dot.gov/ntd/ntd-data

https://www.nationaltransitdatabase.org/

http://osav-usdot.opendata.arcgis.com/datasets?q=national+transit+map&sort_by=relevance

https://transitfeeds.com/

http://transit.land/feed-registry/

http://www.gtfs-data-exchange.com/ (was shut down, but there are still have some useful information for registered agencies)

GTFS data information form Google:

https://developers.google.com/transit/gtfs/reference/

NTD agency information collection

Programmed Python module collected more than 2,300 agencies’ information from the https://www.nationaltransitdatabase.org/, the information covered the following fields (screenshot of an example:  Figure 5):

Physical address, websites; Service Area Detail: Service Area Sq Miles, Service Area Pop, UZA Name, Tribal Area Name, Population, Density, Square Miles;  Agency Detail:  NTD ID, Reporter Status, Reporter Type, Organization Type, FY End Date, Service Type.

Figure 5 NTD agency information

GTFS data download URLs identification

Google search engine, Python, Beautiful Soup and other packages have been used for the GTFS data web scraping.  After the NTD agencies’ websites data collected, the following script was used to scrape the possible GTFS download URLs:

import requests
from bs4 import BeautifulSoup
import csv
import re
from datetime import datetime

quotes = []

with open('ntd_agency_website.csv') as csvfile:
    readCSV = csv.reader(csvfile, delimiter=',')
    for row in readCSV:
        url1 = "https://www.google.com/search?q=site: " + row[0] + " GTFS"  # change to whatever your url is
        page = requests.get(url1)
        soup = BeautifulSoup(page.content, 'html.parser')
        # print(soup.prettify())
        tb = soup.find('body', class_='')
        for link in tb.find_all('div'):
            quote = {}
            name = link.find('a')
            if name:
                extractedString = re.findall(r'(https?://\S+)', str(name))
                # extractedString = re.split('"', extractedString)
                if extractedString:
                    # print(extractedString)
                    extractedString = re.split('&amp;', str(extractedString))
                    print(extractedString[0].replace("['", ""))
                    quote['agency_name'] = row[0]
                    quote['GTFS_website'] = extractedString[0].replace("['", "")
                    quotes.append(quote)

res = []
[res.append(x) for x in quotes if x not in res]

datetimestr = datetime.now().strftime("%x").replace("/", "") + datetime.now().strftime("%X").replace(":", "")
filename = 'ntd_agency_GTFS_' + datetimestr + '.csv'
with open(filename, 'wb') as f:
    w = csv.DictWriter(f, ['agency_name', 'GTFS_website'])
    w.writeheader()
    for quote in res:
        w.writerow(quote)
print("Done")

Limitation:  Google only allows the users to do the site search with 100 websites per day per machine, otherwise you must buy an API key with different plans.

There are three scenarios in the web scraping:

Scenario 1:  Static webpage (Transitfeeds website as example)

In this scenario, the website contents are in normal HTML format, and the GTFS download links are in a table or div with clear flags (see the screenshot in Figure 6:  Highlighted in yellow) in the page source:

Figure 6 Page source codes for a static page

Scenario 2:  Dynamic website (Transitland as example)

Most of page contents are not shown in the page source, they are dynamically fed by js or other methods.  The chrome driver, selenium and other packages are used to scrape the GTFS links:

import requests
from bs4 import BeautifulSoup
import csv
import re
from datetime import datetime
from selenium import webdriver


quotes = []

with open('ntd_agency_info_transitland_url.csv') as csvfile:
    readCSV = csv.reader(csvfile, delimiter=',')
    for row in readCSV:
        url1 = row[0]  # change to whatever your url is
        driver = webdriver.Chrome()
        driver.get(url1)
        page = driver.page_source
        soup = BeautifulSoup(page, 'html.parser')
        #  print(soup)
        tb = soup.find('ul', class_='list-unstyled')
        ## print(len(tb))
        if tb:
            quote ={}
            name = tb.find_all('a')
            if name:
                extractedString = re.split('"', str(name))
                print(row[0], extractedString[1])
                if extractedString is not None:
                    #extractedString = re.split('/', str(extractedString[1]))
                    if extractedString[1]:
                        quote['agency_name'] = row[0]
                        quote['agency_gtfs_url'] = extractedString[1]
                        quotes.append(quote)
        dirver.quit()
datetimestr = datetime.now().strftime("%x").replace("/", "") + datetime.now().strftime("%X").replace(":", "")
filename = 'ntd_agency_gtfs_transitland_url_' + datetimestr + '.csv'
with open(filename, 'w') as f:
    w = csv.DictWriter(f, ['agency_name', 'agency_gtfs_url'])
    w.writeheader()
    for quote in quotes:
        w.writerow(quote)
print("Done")

Scenario 3:  Need user account credentials

There are a few agencies that require users to register to download the GTFS data. Due to the complexity of this scenario, we didn’t collect the GTFS data from these agencies until further actions are taken if needed.

After we did the existing GTFS providers websites, we found that there are many cases that exist from simple to very complex.

Case 1:  Direct download URLs without sub-directory

Example:

http://www.bft.org/gtfs/google_transit.zip

There are about 800 download URLs which can be downloaded directly.

Case 2:  Direct download URLs with sub-directory

This case can be converted into Case 1 after the web scraping, see the screenshot (Figure 7 and Figure 8) below:

Figure 7 Multiple download from one URL

Figure 8 Sub-directory download

Case 3:  Some websites require registration (Figure 9)

Figure 9 Need registration to download GTFS data

Case 4:  Some websites only provide PDF format (Figure 10)

Figure 10 Routes and stops in PDF format

Other Cases:  Agencies have websites with different online tools to show routes etc. but no directly download links

Figure 11 Agency’s website with different apps

Evaluation

Data Evaluation

There are about 2,300 agencies having GTFS data in the USA.  About 400 agencies have registered and provided GTFS download links to NTD.  There are more than 600 agencies that have used other transit websites (such as transitfeed, transitland etc.) to feed their GTFS data for public users.

After we downloaded all GTFS data from different sources, we found that only some agencies’ names matched the names from the NTD and with NTD_ID.  The data are from transitfeed, transitland and individual websites didn’t have NTD_ID with them, agencies’ name is only the clue for matching the standard NTD agencies’ name.  We developed a module to find the agency name similarity (machine learning package: FuzzyWuzzy), there were about 20% of them were matched the standard NTD (similarity ratio =1.00), visual checks have been conducted for the similarity ratio over 0.85, there were about 10% were fixed.

The GTFS data usually has 24 files, some agencies only provide 8 files in GTFS format.  The non-matched GTFS data (large percent) with different names and make the name matching more complex and difficult.

Questions:

- Where is the registered agencies’ data come from (from NTD FACE)?

From NTD FACE.

- BTS NTM showed the GTFS data are from open data, do they include the agencies from other sources (like transitfeeds, transitland etc.)?  If we just consider all open data for publishing, it will be much easier to handle the data and don’t need to match the NTD_ID, just use the agencies’ as is.

Just consider the registered agencies.

Next step:

Since each route and stop have GIS information, we will develop a module to fix those data.  The cluster analysis or CNN will be employed in Python programming, we will be using the standard NTD polygons as reference, if a classified cluster falls in a known NTD area, and then the NTD_ID will be assigned to the classified cluster.  (Done)

System Evaluation

In order to process the GTFS data automatically, we design a web-based interface to merge all modules together and provide the developed app to the internal users to manage the GTFS data based on the system design (Figure 3-4).  Python, Django were used for the front end and SQLite was used for the backend, Django is a light and powerful web framework for this task (Figure 12-17).  The draft of design interface (modules may change based on requests from the client) as shown in Figure 18.

Figure 12 Django Framework

Figure 13 Django Features

Figure 14 Django Framework with Python

Figure 15 Runtime architecture

Figure 16 Django project structure within PyCharm

Figure 17 Python packages

Figure 18 NTD-M web UI (draft version)

Compilation

Next step:

To obtain the SQL GTFS data schema and migrate them into SQLite DB, then develop a module to upload the zipped GTFS data into SQLite database.  (Done)

Publication

Not started yet…

CONSIDERATIONS